# Deals Module — Part 2: Views, Menus & the Connected Form

Detailed engineering hand-off — standalone screens first, then the unified deal + transaction form

Audience: implementing intern  ·  Module: custom_addons/deals  ·  Odoo 19  ·  Branch: feature/deal_mapping

Table of Contents

# 1. Purpose & build strategy

This is Part 2 of 3. It covers every view, action and menu for the Deals module. Build it only after Part 1 (models) installs and its Acceptance Criteria all pass — views reference fields and methods that must already exist.

We build the UI in TWO phases on purpose:

- Phase A — Disconnected. Give every model its own standalone list/form/action/menu so each one can be created and validated in isolation. This keeps debugging simple: if something breaks, you know exactly which model it belongs to.

- Phase B — Connected. Once the standalone screens work, embed the transaction list INSIDE the deal form (a One2many) so a deal and its transactions are entered and saved together in one screen. The standalone Transactions screen then becomes a read-only audit browser.

WHY TWO PHASES If you embed transactions before the deal form itself is proven, a failure could be in the parent form, the child list, the One2many wiring, or a constraint — hard to isolate. Phase A removes that ambiguity. Do not skip it.

All view files live in deals/views/ and are listed in the manifest in this order: offer, package, owner, deal, transaction, then menus (menus MUST be last).

# 2. EPIC DEALV-A — Standalone views (disconnected)

## DEALV-1 — deal.offer views

File: views/deal_offer_views.xml. A list, a form, an action and (later) a menu item.

<odoo>

<record id="view_deal_offer_list" model="ir.ui.view">

<field name="name">deal.offer.list</field>

<field name="model">deal.offer</field>

<field name="arch" type="xml">

<list>

<field name="name"/>

<field name="waive_off_type"/>

<field name="waive_off"/>

<field name="is_active"/>

</list>

</field>

</record>

<record id="view_deal_offer_form" model="ir.ui.view">

<field name="name">deal.offer.form</field>

<field name="model">deal.offer</field>

<field name="arch" type="xml">

<form>

<sheet>

<group>

<field name="name"/>

<field name="is_active"/>

<field name="waive_off_type"/>

<field name="waive_off"/>

<field name="currency_id" invisible="1"/>

</group>

</sheet>

<chatter/>

</form>

</field>

</record>

<record id="action_deal_offer" model="ir.actions.act_window">

<field name="name">Offers</field>

<field name="res_model">deal.offer</field>

<field name="view_mode">list,form</field>

</record>

</odoo>

NOTES & AC — DEALV-1 In Odoo 19 the list view tag is <list> (not <tree>), and chatter is the self-closing <chatter/> element. AC: offers are CRUD-able; inactive offers still show here but are EXCLUDED from the deal’s offer_id dropdown (that exclusion is the field domain in DEALV-5, not here).

## DEALV-2 — deal.package views

File: views/deal_package_views.xml. List columns name, amount, active; a simple form with name, amount, currency_id (invisible) and an action action_deal_package. Add a filter on active so archived packages can be found.

AC — DEALV-2 Packages CRUD-able and archivable; selectable in the deal form’s package_id.

## DEALV-3 — deal.owner views

File: views/deal_owner_views.xml. List name, phone, email, is_builder; form with all fields plus <chatter/>; action action_deal_owner.

AC — DEALV-3 Owners CRUD-able and selectable in the deal form’s owner_id.

## DEALV-4 — deal.transaction standalone views (validation harness)

File: views/deal_transaction_views.xml. In Phase A this screen lets you exercise the matrix and immutability directly against any deal. net_amount is always readonly.

<odoo>

<record id="view_deal_transaction_list" model="ir.ui.view">

<field name="name">deal.transaction.list</field>

<field name="model">deal.transaction</field>

<field name="arch" type="xml">

<list create="true" edit="false" delete="false">

<field name="name"/>

<field name="deal_id"/>

<field name="transaction_type"/>

<field name="gross_amount"/>

<field name="net_amount"/>

<field name="payment_channel"/>

<field name="transaction_time"/>

</list>

</field>

</record>

<record id="view_deal_transaction_form" model="ir.ui.view">

<field name="name">deal.transaction.form</field>

<field name="model">deal.transaction</field>

<field name="arch" type="xml">

<form>

<sheet>

<group>

<field name="deal_id"/>

<field name="deal_status" readonly="1"/>

<field name="transaction_type"/>

<field name="gross_amount"/>

<field name="net_amount" readonly="1"/>

<field name="payment_channel"/>

<field name="transaction_time"/>

<field name="currency_id" invisible="1"/>

</group>

</sheet>

</form>

</field>

</record>

<record id="action_deal_transaction" model="ir.actions.act_window">

<field name="name">Transactions</field>

<field name="res_model">deal.transaction</field>

<field name="view_mode">list,form</field>

</record>

</odoo>

NOTES & AC — DEALV-4 edit="false" delete="false" on the list reflect the immutable model. The Python guards (DEAL-10) are the real enforcement; these attrs just stop the UI from offering actions that would error. AC: creating transactions here exercises every matrix branch; editing a saved one raises the immutability UserError.

## DEALV-5 — deal.deal standalone form / list / search

File: views/deal_deal_views.xml. The most important screen. Note the conditional attributes — these are the UI half of the rules whose hard enforcement lives in the model.

### Conditional-attribute cheat-sheet

| Field | Attribute | Meaning |
| --- | --- | --- |
| offer_id | invisible="not is_offer" | Hidden until Is Offer is toggled on |
| offer_id | required="is_offer" | Mandatory once Is Offer is on |
| package_amount | readonly="1" | Snapshot — never typed by hand |
| name | readonly="1" | Filled by sequence |
| closed_reason | invisible="deal_status != 'closed'" | Only relevant on closed deals |
| closed_reason | required="deal_status == 'closed'" | Mandatory on closed deals |
| closed_at | readonly="1" | Stamped by the model |
| Renew button | invisible="deal_status in ('renewed','closed')" | Only on still-active deals |

### Form view

<record id="view_deal_deal_form" model="ir.ui.view">

<field name="name">deal.deal.form</field>

<field name="model">deal.deal</field>

<field name="arch" type="xml">

<form>

<header>

<button name="action_renew_deal" type="object"

string="Renew" class="btn-primary"

invisible="deal_status in ('renewed','closed')"/>

<field name="deal_status" widget="statusbar"

statusbar_visible="registration,live,sold,renewed,closed"/>

</header>

<sheet>

<div class="oe_title">

<h1><field name="name" readonly="1"/></h1>

</div>

<group>

<group string="Parties &amp; Asset">

<field name="property_id"/>

<field name="owner_id"/>

<field name="bde_id"/>

<field name="lead_id"/>

<field name="deal_type"/>

</group>

<group string="Pricing">

<field name="package_id"/>

<field name="package_amount" readonly="1"/>

<field name="is_offer"/>

<field name="offer_id"

invisible="not is_offer" required="is_offer"/>

<field name="gross_amount"/>

<field name="currency_id" invisible="1"/>

</group>

<group string="Lifecycle">

<field name="is_full_payment"/>

<field name="registration_date"/>

<field name="closed_reason"

invisible="deal_status != 'closed'"

required="deal_status == 'closed'"/>

<field name="closed_at" readonly="1"/>

</group>

</group>

<!-- Phase B adds the Transactions notebook here (DEALV-7) -->

</sheet>

<chatter/>

</form>

</field>

</record>

### List & search

<record id="view_deal_deal_list" model="ir.ui.view">

<field name="name">deal.deal.list</field>

<field name="model">deal.deal</field>

<field name="arch" type="xml">

<list>

<field name="name"/>

<field name="property_id"/>

<field name="package_id"/>

<field name="gross_amount"/>

<field name="deal_type"/>

<field name="deal_status"/>

<field name="registration_date"/>

</list>

</field>

</record>

<record id="view_deal_deal_search" model="ir.ui.view">

<field name="name">deal.deal.search</field>

<field name="model">deal.deal</field>

<field name="arch" type="xml">

<search>

<field name="name"/>

<field name="property_id"/>

<filter name="is_offer" string="With Offer"

domain="[('is_offer','=',True)]"/>

<group expand="0" string="Group By">

<filter name="by_status" string="Status"

context="{'group_by':'deal_status'}"/>

<filter name="by_type" string="Type"

context="{'group_by':'deal_type'}"/>

</group>

</search>

</field>

</record>

<record id="action_deal_deal" model="ir.actions.act_window">

<field name="name">Deals</field>

<field name="res_model">deal.deal</field>

<field name="view_mode">list,form</field>

</record>

AC — DEALV-5 offer_id appears only when Is Offer is on and is mandatory then; package selection fills package_amount + gross_amount; the Renew button is hidden on renewed/closed deals; statusbar shows the five stages.

## DEALV-6 — Menus

File: views/deal_menus.xml (LAST in the manifest). One root app menu and five children. Gate the root on the DEO group (managers inherit it).

<odoo>

<menuitem id="menu_deals_root" name="Deals"

groups="deals.group_deal_deo" sequence="50"/>

<menuitem id="menu_deals_deal" name="Deals" parent="menu_deals_root"

action="action_deal_deal" sequence="10"/>

<menuitem id="menu_deals_transaction" name="Transactions"

parent="menu_deals_root" action="action_deal_transaction"

sequence="20"/>

<menuitem id="menu_deals_package" name="Packages" parent="menu_deals_root"

action="action_deal_package" sequence="30"/>

<menuitem id="menu_deals_offer" name="Offers" parent="menu_deals_root"

action="action_deal_offer" sequence="40"/>

<menuitem id="menu_deals_owner" name="Owners" parent="menu_deals_root"

action="action_deal_owner" sequence="50"/>

</odoo>

AC — DEALV-6 Every model is reachable from its own menu; the Deals app is visible to DEO and Manager users only. Each action_* referenced here must be defined in a view file that loads BEFORE deal_menus.xml in the manifest.

# 3. EPIC DEALV-B — Connected Deal + Transaction form

Now wire the two together so a deal and its transactions are created in ONE form and saved in ONE click. This is the target end-state described by the product owner: "in the same form you also add the transaction, and the system appends the transactions view in the deal form, so both are created simultaneously."

## DEALV-7 — Embed the transaction list inside the deal form

File: extend views/deal_deal_views.xml (the DEALV-5 form). Add a notebook with a Transactions page holding the transaction_ids One2many as an inline editable list.

<!-- place inside <sheet>, after the main <group> -->

<notebook>

<page string="Transactions">

<field name="transaction_ids"

readonly="deal_status in ('live','renewed')">

<list editable="bottom" delete="false">

<field name="transaction_type"/>

<field name="gross_amount"/>

<field name="net_amount" readonly="1"/>

<field name="payment_channel"/>

<field name="transaction_time"/>

</list>

</field>

</page>

</notebook>

### How simultaneous create works

- transaction_ids is a One2many. Rows added in the deal form are stored as commands on the parent; on Save, Odoo writes the deal and its child transactions in a single database transaction. This is true even for a brand-new deal — Odoo resolves the parent id before writing the children.

- Because the child deal_id is set automatically by the One2many, the matrix constraint (DEAL-10) sees the correct parent status at save time.

### UI gating of transaction_type by the parent status

The hard guarantee is always the server @api.constrains (DEAL-10). The view adds fast feedback so a DEO is not surprised at save:

- The whole Transactions field is readonly when deal_status in ('live','renewed') — no rows can be added where none are allowed.

- For finer feedback, add an @api.onchange("transaction_type") on deal.transaction that returns a warning when the chosen type is not in _allowed_types(deal_id). This is optional polish; the constrains still blocks the save regardless.

# optional UI-feedback onchange on deal.transaction

@api.onchange("transaction_type")

def _onchange_transaction_type_warn(self):

if self.deal_id and self.transaction_type:

allowed = self._allowed_types(self.deal_id)

if self.transaction_type not in allowed:

return {"warning": {

"title": _("Not allowed yet"),

"message": _("'%(t)s' is not permitted while the deal is "

"'%(s)s'.", t=self.transaction_type,

s=self.deal_id.deal_status),

}}

AC — DEALV-7 From a single deal form a Manager/DEO adds one or more transactions and saves once; the deal and transactions persist together. Choosing a type illegal for the current status shows a warning immediately and is hard-rejected on Save by the model constraint. When the deal is live or renewed, the Transactions list is read-only (no new rows). Already-saved transaction rows cannot be edited or deleted from the embedded list (immutability).

## DEALV-8 — Keep Transactions menu as a read-only ledger browser

After Phase B, creation happens in the deal form. Keep the standalone Transactions menu (DEALV-4) purely for auditing across all deals: the list already has edit="false" delete="false". Optionally set create="false" on that standalone list so operators are funnelled to the deal form for creation, while the menu remains a full searchable ledger.

AC — DEALV-8 The Transactions menu lists every ledger row for audit/search; day-to-day creation is driven from the deal form.

# 4. Definition of Done for Part 2

- Phase A: every model has a working standalone list/form/action/menu; each AC block passes.

- Phase B: the deal form embeds transactions; a deal + its transactions save together; status gating and immutability hold in the embedded list.

- -u deals upgrades cleanly; no view-validation errors in the log.

- Run the full UI smoke test from Part 1 §7 end-to-end against these screens before moving to Part 3 (tests).

ODOO 19 VIEW REMINDERS Use <list> not <tree>; chatter is <chatter/>; conditional attrs use plain Python expressions (invisible="not is_offer") — the legacy attrs="{...}" dict syntax is removed. Escape & as &amp; in XML strings.